# Sprint Retrospective - 60-Minute Template

Team: ____________________   Sprint #: ______   Date: __________

Facilitator: ____________________   Note-taker: ____________________

Sprint goal (one line): _______________________________________________

Prime Directive: Everyone did the best job they could, given what they knew at the time, their skills and abilities, the resources available, and the situation at hand.

# Before the meeting

Pull up last retro's action items - the review happens first

Choose and post the format (Start/Stop/Continue, 4Ls, Sailboat, Mad/Sad/Glad, DAKI)

Confirm team-only attendance (developers, Product Owner, Scrum Master - no stakeholders)

Timebox posted: 60 minutes for a two-week sprint (about 30 min of retro per sprint week)

# Agenda - 60 minutes

| Phase | Time | What it covers / outcome |
| --- | --- | --- |
| 1. Set the stage | 5 min | One-word check-in. Ground rules: blameless, team-only, timeboxed. Prime Directive posted. |
| 2. Review last retro's actions | 5 min | Every previous item: Done / In progress / Dropped - if dropped, why. Outcome: accountability before new ideas. |
| 3. Gather data | 10 min | Silent writing, cards hidden: went well / went wrong / ideas. Outcome: every voice in before the loudest one. |
| 4. Generate insights | 15 min | Reveal, group into themes, blind dot-vote. Outcome: top 2-3 themes by root cause, not incident. |
| 5. Decide what to do | 20 min | Per top theme: specific action, one named owner, a date. Outcome: 1-3 actions entering the next sprint backlog. |
| 6. Close | 5 min | Actions read back, owners confirm. ROTI one-word check. Next retro date confirmed. |

# Format quick reference

| Format | Columns | Reach for it when |
| --- | --- | --- |
| Start / Stop / Continue | Start, Stop, Continue | New teams (first 3 sprints); fast, low-friction 30-45 min retros. |
| 4Ls | Liked, Learned, Lacked, Longed for | Milestone retros - releases, project phases. Learned captures reflection others skip. |
| Sailboat | Wind, Anchor, Rocks, Island | Forward-looking resets; visual thinkers. Also works as a quarterly health check. |
| Mad / Sad / Glad | Mad, Sad, Glad | After a rough sprint or incident - name emotions before analysis. |
| DAKI | Drop, Add, Keep, Improve | Mature process-focused teams; generates concrete action candidates. |

# Previous retro's actions (review first)

| Action | Owner | Due | Status |
| --- | --- | --- | --- |

# Gather data (10 min, silent writing)

Went well:

[...]

[...]

Went wrong:

[...]

[...]

Ideas / puzzled us:

[...]

# Generate insights (15 min)

Themes after grouping and dot-vote (record vote counts):

Theme 1: ____________________  votes: ____

Theme 2: ____________________  votes: ____

Theme 3: ____________________  votes: ____

# Action items (decide what to do, 20 min)

One to three items maximum. Each needs a specific change, ONE named owner, and a date. These enter the next sprint backlog.

| Action (specific change) | Theme it addresses | Owner (one person) | Due date | Definition of done |
| --- | --- | --- | --- | --- |

# Close (5 min)

Read every action aloud - each owner confirms verbally.

ROTI check: one word on whether this retro was worth the hour.

Next retro date: ____________

# After the meeting

Actions into the sprint backlog / tracker, not just into the notes

Summary posted: top themes, actions + owners, what was dropped - no raw quotes

Dropped items from last retro root-caused, not quietly re-parked

Sizing guide: ~30 minutes of retro per week of sprint (1-week sprint: 30-45 min; 2-week: 60-90 min; 1-month: ~2 hrs; Scrum Guide ceiling 3 hrs).

Have the notes drafted for you: VocalFuse transcribes the retro locally on Windows - no meeting bot, no audio upload - and Pro Note Turning drafts themes and action items for your review. $5/mo Basic, $10/mo Pro, or $79 one-time. https://fuseintelligence.org